Markur

Claude Code Session Briefing

May 2026  |  4 tasks  |  Start with Task 1

# Project Context

| App | Markur — building audit and asset management platform |
| --- | --- |
| Repo | github.com/Randy-Hough/markur (private) |
| Local path | C:\Users\ranch\DEV\markur |
| Supabase project | xjmmfqjwyqbqhchehowy |
| Stack | TypeScript, React, Supabase |
| Brand Gold | #b8965a |

Do NOT add features not listed here. No QR codes, no newsletter prompts.

TASK 1  Video Recording in Audits

Randy records short video clips on mobile during a physical building audit. Videos attach to audit records and are viewable by both the auditor and the client portal.

## Recording

- Use browser MediaRecorder API — no native app, no third-party library

- videoBitsPerSecond: 1500000 (1.5 Mbps)

- Max clip length: 3 minutes — enforce via MediaRecorder stop trigger

- On stop: show preview before confirming upload

- On confirm: upload to Supabase Storage, write row to audit_videos table

- navigator.mediaDevices.getUserMedia({ video: true, audio: true })

## Attachment

- Attach to a specific audit item if one is currently selected

- Otherwise attach at floor/building level

- Both attachment types must be supported

## Supabase — New Table: audit_videos

| id | uuid, primary key |
| --- | --- |
| audit_id | uuid, foreign key → audits.id |
| item_id | uuid, nullable — null = floor/building level |
| storage_path | text — path in Supabase Storage |
| duration_seconds | integer |
| recorded_at | timestamptz |
| notes | text, nullable |
| created_by | uuid, foreign key → auth.users.id |

## Supabase — Storage Bucket

- Bucket name: audit-videos

- RLS policy mirrors existing audit access rules

- Signed URLs for playback — time-limited, no public access

## Playback

- HTML5 video tag with signed Supabase URL

- Available in both auditor view and client portal

## UI — Video Indicator

- Map view: no indicator on pins — keep map clean

- Grid view: small Gold (#b8965a) badge or play icon on item cards that have video

- Detail panel (on tap): full thumbnail with play button

## Fallback

- If file sizes are too large in testing: add Supabase Edge Function with FFmpeg for server-side compression

- Do not add FFmpeg.wasm — too heavy for mobile

## Build Order for Task 1

- Supabase migration — audit_videos table + storage bucket + RLS

- Mobile recording component — MediaRecorder at 1.5 Mbps, preview, upload

- Attachment logic — item level or floor/building level

- Playback — signed URL + HTML5 video in client portal

- Grid view badge — Gold indicator on cards with video

TASK 2  Post-Add-Asset Flow Fix

Current behaviour: after adding an asset and finishing, the app opens the edit panel.

Required behaviour: after adding an asset and finishing, return the user to the map view.

- Find the navigation/routing logic that fires after asset creation completes

- Change destination from edit panel to map view

- Edit panel should only open when the user explicitly taps an existing asset to edit it

TASK 3  Map Zoom Jitter on Mobile

Current behaviour: when pinch-zooming the map on mobile, the map jumps around erratically during the gesture.

Required behaviour: smooth, stable pinch-zoom with the map anchored at the pinch centre point.

- Review touch event handling on the map component

- Ensure touch-action CSS is set correctly — likely needs touch-action: none on the map container

- Check that pinch-zoom calculates the correct focal point and does not reset position mid-gesture

- Test on both iOS Safari and Android Chrome

TASK 4  Initial Viewport Too Zoomed In on Mobile

Current behaviour: when the app first opens on mobile the working area is already zoomed in — the user has to pinch out to fit the content to the screen.

Required behaviour: app opens at the correct scale so the full working area fits the screen without any manual adjustment.

- Set the viewport meta tag correctly: width=device-width, initial-scale=1.0, maximum-scale=1.0

- Check if any component is applying an initial transform or scale that is larger than 1

- Ensure the map or main container initialises at a scale that fits the device screen

- Test on iPhone and iPad — both orientations

# Notes

- Tackle tasks in order — Task 1 is the largest, Tasks 2-4 are focused fixes

- Commit after each task with a clear message, e.g. M25: video recording feature

- Do not add any features not listed in this briefing

- Supabase project: xjmmfqjwyqbqhchehowy (shared with ViewMark)